ARKA HEALTH, INC.

HIPAA SECURITY RISK ASSESSMENT REPORT (2026)

Initial enterprise risk analysis under 45 C.F.R. § 164.308(a)(1)(ii)(A) — NIST SP 800-30 methodology

ARKA-RDY-001  ·  Version 1.0  ·  Confidential — Restricted Distribution

| Document No. | ARKA-RDY-001 |
| --- | --- |
| Version | 1.0 |
| Effective Date | June 10, 2026 |
| Last Reviewed | June 10, 2026 |
| Document Owner | Arri Kanna, Founder & Chief Executive Officer — Privacy & Security Officer |
| Approved By | Arri Kanna, Founder & Chief Executive Officer |
| Classification | Confidential — Restricted Distribution |
| Review Cycle | Annual, and upon any material change in operations, systems, or law |

This document contains confidential and proprietary information of ARKA Health, Inc. (“ARKA”). It is furnished for informational and compliance purposes, may not be reproduced or disclosed to any third party without the prior written consent of ARKA, and must be returned or destroyed upon request. Nothing in this document constitutes legal advice.

# 1. EXECUTIVE SUMMARY

This report documents the initial enterprise security risk analysis of ARKA Health, Inc., performed by the Security Officer in accordance with ARKA-SEC-002 and NIST SP 800-30 (Rev. 1). The assessment covered the ARKA Platform and all supporting systems identified in the technology asset inventory as of June 2026. The central finding is that ARKA presently creates, receives, maintains, and transmits no Protected Health Information: the public demonstration environment operates exclusively on synthetic data (ARKA-DEMO-001), and no business associate agreement is yet in effect. The risks assessed are accordingly (a) present risks to Company confidential information and platform integrity, and (b) prospective risks to ePHI under the planned production architecture, assessed now so that remediation precedes the first PHI-bearing engagement.

Eleven risk scenarios were assessed. After application of existing controls, no scenario was rated Critical; three were rated High and are subject to the remediation plan in Section 5, each with a named owner and a due date in advance of production PHI onboarding.

# 2. SCOPE AND METHOD

- Assets reviewed: application tier (Next.js services on Vercel), managed PostgreSQL and authentication (Supabase), AWS account (target scaling architecture), GitHub organization (source, CI/CD), corporate SaaS, founder endpoints, and the public demonstration environment.

- Data flows mapped: website/demo traffic (synthetic data only); planned production flows — EHR-launched SMART on FHIR sessions, FHIR R4 prefetch into CDS services, CDS Hooks card responses, and payer-facing prior-authorization documentation flows (Da Vinci CRD/DTR/PAS).

- Method: threat–vulnerability pairing per asset class; likelihood and impact on five-point scales; inherent rating before controls; residual rating after controls documented in the ARKA-SEC series; treatment per ARKA-SEC-002, § 2.

# 3. RISK REGISTER (RESIDUAL)

| # | Risk scenario | Likelihood | Impact | Residual | Primary controls |
| --- | --- | --- | --- | --- | --- |
| 1 | Credential phishing of founder/admin account leading to source or infrastructure compromise | Possible | Major | High | MFA with hardware keys (SEC-003); alerting (SEC-005); R-1 below |
| 2 | Supply-chain vulnerability in third-party dependency reaches production | Possible | Moderate | Medium | CI dependency audit, pinned lockfiles, release gating (SEC-010) |
| 3 | Misconfiguration of cloud tenancy (public bucket, permissive policy) exposing confidential data | Possible | Major | High | IaC review, CIS hardening (SEC-001); R-2 below |
| 4 | Ransomware/destructive compromise of production data tier | Unlikely | Severe | Medium | Immutable cross-region backups, restore testing (SEC-007) |
| 5 | PHI submitted by a user into the public demo in violation of posted terms | Possible | Moderate | Medium | No-PHI notices, input constraints, purge procedure (DEMO-001) |
| 6 | Key-person dependency: single individual holds privileged access and program knowledge | Likely | Moderate | High | Documented runbooks; R-3 below |
| 7 | Vendor concentration: outage or security failure of a Tier 1 provider | Possible | Moderate | Medium | Vendor monitoring (SEC-009); recovery objectives (SEC-007) |
| 8 | Tenant-isolation defect in multi-tenant data layer (future production) | Unlikely | Severe | Medium | Row-level security, authorization tests in CI (SEC-003, SEC-010) |
| 9 | Loss/theft of an endpoint containing cached confidential data | Possible | Minor | Low | FDE, remote wipe, no-local-PHI rule (SEC-012) |
| 10 | Insider misuse of access to confidential or (future) Customer data | Unlikely | Major | Medium | Least privilege, immutable logging, sanctions (SEC-003/005/008) |
| 11 | Inadequate audit evidence at first external examination | Possible | Moderate | Medium | Evidence-generation requirements (SEC-001, § 2(e)); RDY-002 plan |

# 4. CURRENT-STATE OBSERVATIONS

- Encryption in transit and at rest is provided by default across the current provider stack; HSTS is enforced on public endpoints.

- Source control enforces protected branches with CI gates, including compliance test suites, scope-boundary linting, and secret scanning.

- The demonstration environment carries conspicuous synthetic-data notices and contains no mechanism for bulk clinical data ingestion.

- Formal quarterly access reviews, the first annual penetration test, centralized log aggregation with alerting coverage targets, and the first full restore exercise remain open items, sequenced below.

# 5. REMEDIATION PLAN (HIGH RISKS)

| ID | Action | Risk addressed | Owner | Due |
| --- | --- | --- | --- | --- |
| R-1 | Complete migration of all administrative accounts to phishing-resistant FIDO2 hardware keys; disable all fallback factors weaker than platform passkeys | #1 | Security Officer | July 31, 2026 |
| R-2 | Adopt automated cloud-posture scanning against CIS Benchmarks for AWS/Vercel/Supabase configuration; remediate all High findings | #3 | Security Officer | Aug. 31, 2026 |
| R-3 | Document and test deputy procedures: sealed credential escrow, second authorized administrator, runbook for assumption of operations | #6 | CEO | Sept. 30, 2026 |
| R-4 | Commission first independent penetration test (pre-production scope) | #1, #3, #8 | Security Officer | Oct. 31, 2026 |
| R-5 | Stand up centralized log aggregation with alert rules of SEC-005, § 4 verified by simulation | #1, #10 | Security Officer | Sept. 30, 2026 |

# 6. ACCEPTANCE AND NEXT ASSESSMENT

The residual Medium and Low risks identified herein are accepted pending the remediation schedule above. This analysis shall be refreshed upon any trigger in ARKA-SEC-002, § 3, upon execution of the Company’s first BAA (which shall be treated as a material change), and in any event no later than June 2027.

# DOCUMENT CONTROL & REVISION HISTORY

| Version | Date | Author / Reviewer | Description of Change |
| --- | --- | --- | --- |
| 0.9 | May 22, 2026 | A. Kanna (drafting); external review pending | Initial draft circulated for internal review and counsel comment. |
| 1.0 | June 10, 2026 | A. Kanna, Privacy & Security Officer | Adopted as effective policy of ARKA Health, Inc. by written approval of the undersigned officer. |

# ADOPTION AND APPROVAL

The undersigned, being the duly designated Privacy Officer and Security Officer of ARKA Health, Inc., hereby adopts this document as an official policy of the Company, effective as of the Effective Date set forth on the cover page hereof. This document shall be reviewed no less frequently than annually and upon any material change to the Company’s operations, information systems, or applicable law, and may be amended only in accordance with ARKA-GOV-001 (Information Security & Compliance Program Charter).

ARKA HEALTH, INC.

By: _________________________________

Name: Arri Kanna

Title: Founder & Chief Executive Officer; Privacy & Security Officer

Date: June 10, 2026