ARKA HEALTH, INC.

SOC 2 READINESS & GAP ASSESSMENT

Self-assessment against the AICPA Trust Services Criteria (2017, with 2022 points of focus) — Security, Availability, Confidentiality

ARKA-RDY-002  ·  Version 1.0  ·  Confidential — Internal

| Document No. | ARKA-RDY-002 |
| --- | --- |
| Version | 1.0 |
| Effective Date | June 10, 2026 |
| Last Reviewed | June 10, 2026 |
| Document Owner | Arri Kanna, Founder & Chief Executive Officer — Privacy & Security Officer |
| Approved By | Arri Kanna, Founder & Chief Executive Officer |
| Classification | Confidential — Internal |
| Review Cycle | Annual, and upon any material change in operations, systems, or law |

This document contains confidential and proprietary information of ARKA Health, Inc. (“ARKA”). It is furnished for informational and compliance purposes, may not be reproduced or disclosed to any third party without the prior written consent of ARKA, and must be returned or destroyed upon request. Nothing in this document constitutes legal advice.

# 1. PURPOSE AND HONEST-CLAIMS STATEMENT

This document records ARKA Health, Inc.’s self-assessment of control readiness for a SOC 2 examination covering the Security, Availability, and Confidentiality categories. ARKA has not undergone a SOC 2 examination and makes no representation of SOC 2 attestation. Until an independent service auditor issues a report, external materials shall describe this program only as “SOC 2 readiness in progress” or “audit-ready,” per ARKA-RDY-004, § 4. This assessment is a management self-evaluation and is not an attestation under AT-C § 205.

# 2. PLANNED EXAMINATION PARAMETERS

| Categories | Security (CC-series, required); Availability (A1); Confidentiality (C1) |
| --- | --- |
| Report sequence | Type I as of December 2026 (design of controls), followed by Type II covering an initial observation period of not less than three (3) months ending mid-2027 |
| System description | The ARKA Platform — clinical decision-support and administrative-workflow services — and supporting infrastructure (Vercel, Supabase, AWS, GitHub) |
| Carve-outs | Subservice organizations (cloud providers) under the carve-out method, with complementary subservice-organization controls mapped per ARKA-SEC-009, § 5 |
| Auditor status | Independent CPA firm selection in progress; engagement letter targeted for Q3 2026 |

# 3. CRITERIA-BY-CRITERIA READINESS

| Criteria | ARKA implementation | Status | Evidence source |
| --- | --- | --- | --- |
| CC1 — Control environment | Governance charter; designated officers; code-of-conduct and confidentiality undertakings; sanctions policy | Implemented | GOV-001; SEC-008; signed attestations |
| CC2 — Communication & information | Policy suite distributed to workforce; Trust Center and security page; incident reporting channels | Implemented | Policy register; website; SEC-006, § 4(a) |
| CC3 — Risk assessment | Annual NIST 800-30 analysis; triggered re-assessments; documented register | Implemented | SEC-002; RDY-001 |
| CC4 — Monitoring activities | Weekly security review; quarterly access review; annual evaluation | Partial | SEC-005, § 4 (log-aggregation build-out due Sept. 2026) |
| CC5 — Control activities | Policy-to-control mapping across SEC series; exception register | Implemented | SEC-001, § 4 |
| CC6 — Logical & physical access | RBAC matrix; MFA (FIDO2 for admins); tenant RLS; provider physical controls inherited | Partial | SEC-003; R-1 hardware-key completion due July 2026 |
| CC7 — System operations | Centralized logging, alerting, incident plan, annual tabletop | Partial | SEC-005/006; R-5 due Sept. 2026 |
| CC8 — Change management | Protected branches, CI gates, change classes, rollback standards | Implemented | SEC-010; repository settings; CI logs |
| CC9 — Risk mitigation | Vendor tiering and diligence; cyber-insurance procurement underway | Partial | SEC-009; insurance binder expected Q3 2026 |
| A1 — Availability | RTO/RPO matrix; immutable cross-region backups; quarterly restore tests; annual recovery exercise | Partial | SEC-007 (first quarterly restore evidence due Q3 2026) |
| C1 — Confidentiality | Classification scheme; retention schedule; NIST 800-88 disposal; customer-data return | Implemented | SEC-011; LGL-001, § 5.3 |

# 4. GAP REMEDIATION PLAN

Gaps identified above resolve through the same remediation register as RDY-001, § 5 (items R-1 through R-5), plus: (G-1) executed engagement letter with the selected audit firm — Q3 2026; (G-2) three (3) months of operating evidence for recurring controls (access reviews, restore tests, monitoring reviews) — accruing from July 2026; and (G-3) cyber-liability insurance bound — Q3 2026. Upon completion, management will commission the Type I examination; the Type II observation window opens immediately thereafter so that the Type II report is available to Customer diligence in 2027.

# DOCUMENT CONTROL & REVISION HISTORY

| Version | Date | Author / Reviewer | Description of Change |
| --- | --- | --- | --- |
| 0.9 | May 22, 2026 | A. Kanna (drafting); external review pending | Initial draft circulated for internal review and counsel comment. |
| 1.0 | June 10, 2026 | A. Kanna, Privacy & Security Officer | Adopted as effective policy of ARKA Health, Inc. by written approval of the undersigned officer. |

# ADOPTION AND APPROVAL

The undersigned, being the duly designated Privacy Officer and Security Officer of ARKA Health, Inc., hereby adopts this document as an official policy of the Company, effective as of the Effective Date set forth on the cover page hereof. This document shall be reviewed no less frequently than annually and upon any material change to the Company’s operations, information systems, or applicable law, and may be amended only in accordance with ARKA-GOV-001 (Information Security & Compliance Program Charter).

ARKA HEALTH, INC.

By: _________________________________

Name: Arri Kanna

Title: Founder & Chief Executive Officer; Privacy & Security Officer

Date: June 10, 2026